Stages 0A through 20 marry two of the sixteen challenges and only start the rest. Of 110 requirements in the challenge guide, **11 match** a mandatory Spine artifact in that window, **39 overlap in part**, and **60 have no mapping** there.

The window is stages 0A, 0B, 0C, and 1–20, the range you named. Each requirement is one expected deliverable, one acceptance standard, or one execution-focus item that is a different work product from those deliverables. Stages 21–42 are used only to show where a gap is picked up later.

The full element table, with stage files and later-stage pointers, is in [Challenge–spine mapping](C:/Users/mange/.cursor/projects/c-MangeshStudy-FDE-Labs-SPRINT3CAPSTONE/canvases/challenge-spine-mapping.canvas.tsx). A canvas is a live view you can open beside the chat; I used one because this comparison is a filterable table, not a short answer. Filter it to Matches, Partial, or No mapping.

## Where the window stands

| In stages 0A–20 | Challenges |

| --- | --- |

| Covered | 1. Understand Existing Repo |

| Mostly covered | 2. Establish Behavioural Baseline |

| Partial | 4 Secrets, 7 CI/CD, 9 AI guardrails, 12 FinOps, 13 Security validation, 15 Readiness |

| Adjacent artifacts only | 3 Identity, 5 IaC, 8 Observability, 10 Performance, 11 Reliability, 14 Audit, 16 Evidence pack |

| Not in this window | 6. Policy as Code |

Stages 0A–20 are the discovery, qualification, specification, and build half of the Spine. The challenge guide’s control and proof work — least privilege, secrets, infrastructure as code, policy, the pipeline, the production trail, load, failure injection, abuse-case tests, the audit chain, the production go/no-go, and the evidence pack — is concentrated from Stage 21 onward. Executable policy-as-code is the exception: no later stage requires it either.

## Elements that match

**1. Understand Existing Repo** — Stages 0A, 5, and 7.

- Current-state architecture map: `high-level-architecture.md`, `system-landscape.md`, `architecture-drift.md`

- Component inventory: `technology-inventory.md`, `brownfield-inventory.md`

- Business flow reconstruction: `workflow-overview.md`, `current-process-map.md`, `business-workflow-map.md`

- Data and integration map: `data-flow-overview.md`, `integration-overview.md`, `integration-landscape.md`

- Brownfield risk register: `initial-risk-register.md`, `dependency-hotspots.md`, `technical-debt-register.md`

- Acceptance standard: evidence cited from the repository, with fact, inference, assumption, and unknown kept apart (Stage 0A and the global contract)

**2. Establish Behavioural Baseline** — Stage 7, confirmed at Stage 16.

- Baseline test report: `baseline-test-results.md` (existing tests run where safe)

- Behaviour snapshot, including current API and ETL behaviour: `baseline-behaviour.md`, `critical-workflow-inventory.md`

- Acceptance standard: intended legacy behaviour stays distinguishable from defects, via the Stage 7 baseline and Stage 16 `behavior-difference-report.md`

**9. AI Security & Guardrails** — two requirements match; the challenge as a whole stays partial.

- Where AI output can influence a decision: Stage 8 `deterministic-vs-ai-boundaries.md` and Stage 20 `deterministic-ai-boundary.md`

- Output schema validation: Stage 19 structured outputs

## Partial overlaps

These are the same concern, in a narrower or provisional artifact. They do not meet the challenge’s acceptance standard.

- **1.** AI subsystem discovery is whatever Stage 0A’s technology inventory happens to record. Ownership boundaries are the Stage 0B scope file and the Stage 2 decision-rights map.

- **2.** Characterization tests are a plan at Stage 7 and a post-change run at Stage 16. The defect list is Stage 7’s security and technical-debt findings.

- **3.** The target access matrix is Stage 10 security architecture, Stage 12 `security-spec.md`, and Stage 20 access-control implementation.

- **4.** Stage 7 looks for security and data-handling issues. Stage 15 touches configuration. Stages 11 and 12 cover PII and a security spec.

- **5.** Stage 0B has environment access boundaries. Stages 10 and 14 have a deployment architecture and a migration sequence.

- **7.** Stages 7 and 16 produce a dependency map and scan summaries. Stage 18 has a work-item evidence checklist.

- **8.** Stages 10, 12, and 20 specify observability and add hooks. A log schema can sit inside Stage 12’s observability spec.

- **9.** Trust boundary, retrieval grounding, an AI-flavoured risk register, quality evals, model and prompt registries, and provisional approval rules sit in Stages 0B, 2, 8, 11, 19, and 20. The enforced human gate is Stage 23.

- **10.** Stage 0C and Stage 19 measure intelligence-layer latency. Stage 10 treats scalability as an architecture criterion.

- **11.** Stage 20 says to implement idempotency, without a plan or failure evidence.

- **12.** Stage 0C is a provisional token, cost, and TCO envelope (`preliminary-finops-baseline.md`, cost per request, cost per case). Stage 8 retires it if AI is rejected. Stage 19 records quality, latency, and cost for the intelligence layer. Measured cost per outcome is Stage 32.

- **13.** Stage 16 runs security and dependency scans. Stages 7 and 16 leave debt registers.

- **14.** Stage 20 requires auditability hooks in the application.

- **15.** Stage gates exist (`repo-transformation-readiness.md`, `spec-readiness.md`, `intelligence-release-gate.md`, `application-readiness.md`), plus scattered risk registers, Stage 2 decision rights, and Stage 9 non-goals.

- **16.** Test results, scan summaries, and AI evaluation files exist at Stages 7, 16, and 19 as separate files.

## Requirements with no mapping in stages 0A–20

**2. Establish Behavioural Baseline**

- Data quality baseline from a profile of synthetic data

**3. Identity & Least Privilege**

- Current role matrix for human roles, service accounts, AI identities, and vendor accounts

- Policy input model (role, resource, purpose, scope, risk), including contextual RBAC plus ABAC

- Negative access tests

- Privilege reduction backlog

- Acceptance standard: access decisions consider role, resource, purpose, scope, and risk context

**4. Secrets & Encryption**

- Secrets inventory

- Remediation plan for unsafe secrets

- Rotation evidence plan

- Acceptance standard: no sensitive value in committed code or unsafe example configuration

**5. Infrastructure as Code**

- IaC gap report (incomplete IaC, hidden setup, environment drift, bootstrap gaps, manual dependencies)

- Reproducible setup guide

- Configuration ownership map

- Acceptance standard: a new team can reproduce the local environment from documented steps

**6. Policy as Code** — none of this challenge maps, and the later Spine does not add it

- Policy catalogue for access, AI approval, data use, operational safety, and production readiness

- Policy-as-code rules

- Allow and deny examples

- Policy tests

- Exception-handling model for policy

- Acceptance standard: one high-risk decision governed by executable policy, with positive and negative cases

**7. CI/CD & Supply Chain**

- Pipeline improvement plan (CI gaps, test stages, manual release controls)

- SBOM recommendation

- Acceptance standard: the pipeline generates evidence, not only command output

**8. Observability & Traceability**

- Metric catalogue

- Dashboard sketch

- SLO proposal

- Incident reconstruction example

- Acceptance standard: one business event explained end to end on a production trail

**9. AI Security & Guardrails**

- Prompt-injection tests

- Unsafe-output handling rules

**10. Performance & Scalability**

- Performance baseline for API, ETL, event volume, data access, and synchronous chains, using synthetic data

- Bottleneck list

- Load scenarios

- Data-access performance findings

- Acceptance standard: technical bottlenecks tied to business impact

**11. Reliability & Failure Engineering**

- Failure-mode catalogue with injection for duplicates, stale data, AI timeout, partner or API failure, telemetry gaps, and partial batch failure

- Retry and circuit-breaker strategy

- Degraded-mode design

- Recovery evidence

- Acceptance standard: what continues safely when dependencies fail

**12. Cost & AI FinOps**

- Observability-volume cost

- Optimization backlog

- FinOps dashboard fields

**13. Automated Security Validation**

- Negative tests

- Scanning checklist

- Abuse-case evidence for unauthorized access, policy bypass, prompt injection, sensitive-data leakage, and unsafe AI actions

**14. Auditability & Compliance Evidence**

- Audit gap report

- Decision provenance model (actor, request, data used, model and version, policy result, approval, final action, missing evidence)

- Evidence chain for one business event

- Compliance evidence mapping

- Before-and-after audit example

- Acceptance standard: the chain shows what happened, who or what influenced it, and what cannot yet be proven

**15. Production Readiness Gate**

- Production go / no-go decision

- Acceptance standard: what is production-ready, what is not, and which risk is accepted

**16. Production Evidence Pack**

- Final evidence pack

- Executive summary

- Observability, reliability, and FinOps evidence in the pack

- Runbooks included in the pack

- Production readiness decision inside the pack

- Acceptance standard: a reviewer can verify the transformation without a verbal explanation

## Similarly named Spine artifacts that serve a different job

These stay in the unmapped list on purpose.

- Stage 4 `baseline-data-quality.md` rates KPI measurement quality. The challenge wants a profile of current and synthetic data.

- Stage 5 `process-bottlenecks.md` records process delay and rework. The challenge wants bottlenecks under load.

- Stage 1 `engagement-go-no-go.md` qualifies the engagement. The challenge wants a production release decision, which is Stage 30.

- Stage 13 traces requirements to specs, tests, and delivery evidence. Challenge 8 wants a production trace. Challenge 14 wants a decision audit chain.

- Stage 11 `provenance-policy.md` covers data and citation provenance. Challenge 14 wants decision provenance.

- Stage 14 `rollback-strategy.md` is migration rollback. Challenge 11 wants runtime recovery evidence.

- Stage 12 `business-rules.md` is a specification. Challenge 6 wants executable policy with allow and deny cases.